# Next Steps Roadmap

Before and after written consent

______

# Phase 1 - Document collection

Collect 12 months of common-area electricity bills.

Collect society registration, bye-laws, and committee details.

Confirm the exact registered legal name and full postal address.

Confirm consumer service number(s) and sanctioned load.

# Phase 2 - Tariff and site qualification

Calculate the benchmark grid tariff from TSSPDCL bills.

Decide whether benchmark means weighted average effective tariff or final applicable slab rate.

Confirm the Rs. 2.00 per unit discount mechanism.

Confirm whether 18 kWp remains the correct proposed system size.

# Phase 3 - Written consent and survey

Pass document-sharing and technical-survey resolution.

Inspect rooftop, electrical room, cable route, and meter location.

Prepare preliminary site survey report.

Populate PPA schedules using site and bill data.

# Phase 4 - After written consent

Installers inspect the site and provide technical quotation to Bright Roof.

Bright Roof reviews actual project cost internally.

Bright Roof finalises system design, implementation schedule, and safety plan.

The Association receives the final PPA, technical scope, metering plan, and implementation timeline.

# Phase 5 - Before final signature

Legal review of the PPA.

Final approval by the Association as per bye-laws.

Finalisation of tariff benchmark, payment mode, and contact points.

Execution of PPA and start of DISCOM / net-metering process.

Note: The Association is not being asked to pay project installation cost. Installer costs are handled by Bright Roof as part of its internal investment approval.